# 01/24/2019 - Capstone Meeting Notes

Discussions:

- Step 1 for analysis use lumped mass and assume negligible thickness of material, determining total temp after 5 min

Progress:

- Parker

  - ·······Nothing new

- Katherine

  - PSAS: Still working on getting full ANSYS on computers

  - This event & food is free & open to all, but tickets are required but it is 7pm on a Friday

  - Completed next module in edX

  - No progress on hand calcs (FEA assignment this week kicked my ass)

  - ORSAT may have found lower temperature range values

- Tom

  - Started Module 4 Edx.

  - Worked on the hand calculations with Jeremy.

- Jeremy

  - Completed edx module 2, working on 3

  - Hand calcs: ODE established, working on solving it

  - Still need to re-do ansys model of aluminum shell

- Griffin

  - Did not get much done this week. Was busy between school and work.

  - Almost finished with the 2nd edx module.

  - Should be able to catch back up this weekend as I have no work or track

- Tyler

  - Almost completed module 3 but my laptop crashed last night so I will finish it up today.

  - Hand calcs completed-ish, however do not feel comfortable with my results. Would strongly like to discuss and video chat so we can share calcs/ideas.

  - Katherine covered the PSAS meeting this week

  - Would like to clean up hand calcs this week and complete module 4

Action Items:

- Create update presentation

- Hand calcs -> MATLAB ODE solver

Important notes for Ansys and the calculations:

- First: Analyze the temperature reached after 5 mins given the scenario of one directly in the view of the sun (see the picture on the next page).

IF Temperature exceeds 60 C within the allotted time:

Determine when Temperature reached 60 C

ELSE Temperature does not reach 60 C within allotted time:

Determine when Temperature will reach 60 C

Important dates:

- Update presentation (February 5th)